I’ve reviewed the full scope in detail and prepared a milestone-based development plan that ensures secure, efficient, and fully automated processing — including SMS/email verification, form filling, document upload, and real-time appointment tracking.

I’ve included strong encryption, security protocols, and usability in the design, and can also integrate custom communication channels (Telegram, Slack, Email, etc.) for real-time updates.

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestone** | **Due Date** | **$30/hr**  **(USD)** | **Expected Hours** |
| **1. Core Application Setup & User Management Module** | 24/05/2025 | $600 | 20 hours |
| • Windows desktop framework setup • Secure user info input/storage • Basic UI + start SMS/email module |  |  |  |
| **2. Full Automation: Verification, Form Filling & Scheduling** | 07/06/2025 | $840 | 28 hours |
| • Complete SMS/email automation • Auto-fill VFS forms • Document upload • Appointment slot selection |  |  |  |
| **3. Notification System, Tracking & Final QA Testing** | 21/06/2025 | $660 | 22 hours |
| • Notification to communication channel • Application tracking UI • Full QA testing & fixes |  |  |  |
| **TOTAL** | **21/06/2025** | **$2100** | **70 hours** |